# Epic: Create and Submit NPR Request

Contents

Board 0: Client Services definition and Integration Tests with Mock Data Persistence (local JSON file storage)	2

ID: NPR-000 — Implement Client Services definition and Tests with Mock Data Persistence (local JSON file storage) for testing client side NPR Request services	2

Board 1: UI Control Layout	2

ID: NPR-001 — Implement UI Controls Layout for NPR Request	2

Board 2: Form Functionality	3

ID: NPR-002 — Implement NPR Request Form Functionality and Validation	3

Board 3: Review & Submit Modal	4

ID: NPR-003 — Implement NPR Request Review & Submit Modal	4

Board 4: Frontend Services	5

ID: NPR-FE-001 — Implement FE Services	5

ID: NPR-FE-002 — Implement External FE Services SubmitNprRequest(List<RfqNprRequestUxModel> requests)	5

Board 4: Backend Services	6

ID: NPR-BE-001 — Implement BE Logic & Business Rules: NprRequestService	6

ID: NPR-BE-002 — Implement BE Access Layer: NprRequestDb Persistence	6

ID: NPR-BE-003 — Implement External BE Service (Submit NprRequests to remote endpoint, get NprRequests  updates)	7

Board 5: Code Cleanup/Speedup, Bugfixes	8

ID: NPR-CC-001 — Code Cleanup/Speedup	8

ID: NPR-CC-002 — Bugfixes	8

Changelog	9

## Board 0: Client Services definition and Integration Tests with Mock Data Persistence (local JSON file storage)

### ID: NPR-000 — Implement Client Services definition and Tests with Mock Data Persistence (local JSON file storage) for testing client side NPR Request services

#### Priority: High Estimated Implementation: 8 man/hrs Design Completion: Partial (UI only)

Assumption: The service should expose full CRUD methods for RfrRequestSets and RfqResests. The tests would later be changes to actually test the backend – frontend interaction and the database persistence.

Description: Implement the service methods and pass tests.

Acceptance Criteria:

• FE Service methods signatures defined and mock logic in working order

• Tests should pass

## Board 1: UI Control Layout

### ID: NPR-001 — Implement UI Controls Layout for NPR Request

#### Priority: High Estimated Implementation: 8 man/hrs Design Completion: Partial (UI only)

Assumption: The RfqEdit screen has a button which allows the creation of a RfqNprRequestSetUxModelwith an attached list of  RfqNprRequestUxModel objects that are created from all the “In Progress” list of RfqDrawingPartNumberUx in edited RfqProjectUx object. Also, the RfqNprRequestSetUxModel set may be persisted so it may be edited at any point in time until it is sent to actually request the creation of the NPRs. The  RfqNprRequestSetUxModel may be edited when it’s in the  NprSetRequestStatus.Created state.

When actually sent creation, the  RfqNprRequestSetUxModel status is set to NprSetRequestStatus.Sent and persisted; from then on, the editing of the  RfqNprRequestSetUxModel not permitted anymore in the UI (disabled edit controls). The EdtRfq screen will have a button to launch the edit of the RfqNprRequestSetUxModel object if it’s created.

Description: Implement the NPR Request form layout with input controls and a data grid for managing a list of RfqNprRequestUxModel items to be submitted to a known remote HTTP endpoint.

Acceptance Criteria:

• On Create, the list of RfqNprRequestUxModel is sent via the frontend data service CreateNprRequest() over gRPC to backend logic service CreateNprRequest() remote HTTP endpoint

• Form input controls for all RfqNprRequestSetUxModel fields: Name, Created (ro), Updated (ro), Closed (ro), Project (ro) and a grid for editing the  RfqNprRequestUxModel objects

• Data grid displaying the list of NPR request line items with filtering/grouping/ordering enabled on all columns

• Free text search over the dataset

• Action column with Edit, Remove, and Review buttons per row

• Submit button to send the complete list to the remote HTTP endpoint

• Save/Update button to make the RfqNprRequestSetUxModel persistent

• Controls respond to basic user interaction (focus, click, input)

## Board 2: Form Functionality

### ID: NPR-002 — Implement NPR Request Form Functionality and Validation

#### Priority: High Estimated Implementation: 8 man/hrs Design Completion: Partial (UI only)

Description: Implement form validation, edit operations on the NPR request list, and data grid interactions.

Acceptance Criteria:

• Required field validation: Reason, Customer, CustomerPartNumber, SumitomoNumber, MaterialDescription, UnitOfMeasure, Quantity, RequiredDate (?)

• Conditional validation: when SamplesRequired is true, SampleSite, SampleQuantity, SampleRecipient, and SampleRequiredDate become required (?)

• Add/Edit/Delete operations on the RfqNprRequestUxModel list functioning correctly

• On Save/Update, the list of RfqNprRequestUxModel is sent via the frontend data service UpdateNprRequest() over gRPC to backend logic service UpdateNprRequest() remote HTTP endpoint

• All filtering/grouping/sorting by columns working on the request list grid

• Free text filtering working across all text fields

• Form-level validation preventing submission when any row has validation errors

• Duplicate detection by CustomerPartNumber + SumitomoNumber combination

## Board 3: Review & Submit Modal

### ID: NPR-003 — Implement NPR Request Review & Submit Modal

#### Priority: High Estimated Implementation: 8 man/hrs Design Completion: Partial (UI only)

Description: Implement the review and submit confirmation modal before sending the NPR request list to the remote HTTP endpoint.

Acceptance Criteria:

• Review modal presents a summary of all RfqNprRequestUxModel items in the submission list, including item count, customer breakdown, and total quantities

• Modal displays validation status for each line item (valid/invalid with error details)

• Two buttons: Submit and Cancel

• On Submit, the list of RfqNprRequestUxModel is sent via the frontend data service SubmitNprRequest() over gRPC to backend logic service SubmitNprRequest() remote HTTP endpoint

• On successful submission, the modal closes and the user receives a success notification with a confirmation reference

• On failure, the modal remains open displaying the error details from the remote endpoint response

• Loading/spinner state shown during submission

## Board 4: Frontend Services

### ID: NPR-FE-001 — Implement FE Services

#### Priority: High Estimated Implementation: 8 man/hrs Design Completion: Partial

Description: Implement the Blazor frontend data service call to fetch existing/draft NPR requests from the backend via gRPC.

Acceptance Criteria:

• Unit and integration tests

• Blazor client calls RfqNprRequestGrpcService.GetAllNprRequests(ParameterRequest parameters) via gRPC

• Data is correctly deserialized into List<RfqNprRequestUxModel> and populated in the NPR request data grid

• Handles errors and loading states

• Supports pagination parameters for large request lists

### ID: NPR-FE-002 — Implement External FE Services SubmitNprRequest(List<RfqNprRequestUxModel> requests)

#### Priority: High Estimated Implementation: 8 man/hrs Design Completion: Partial

Description: Implement the Blazor frontend data service call to submit a list of NPR requests through the backend to the known remote HTTP endpoint.

Acceptance Criteria:

• Unit and integration tests

• Blazor client calls RfqNprRequestGrpcService.SubmitNprRequest(List<RfqNprRequestGrpcModel> requests) via gRPC

• Request list is correctly serialized from List<RfqNprRequestUxModel> ? List<RfqNprRequestGrpcModel> for transport

• Response from remote endpoint is correctly received and mapped back to the UI (success/failure per item)

• Handles timeout, network errors, and partial failure scenarios

• Loading state and progress indication during submission

## Board 4: Backend Services

### ID: NPR-BE-001 — Implement BE Logic & Business Rules: NprRequestService

#### Priority: High Estimated Implementation: 8 man/hrs Design Completion: Partial

Description: Implement the backend business logic and rules layer service that orchestrates NPR request processing between the gRPC frontend service, the database persistence layer, and the remote HTTP endpoint.

Acceptance Criteria:

• Unit and integration tests

• NprRequestService validates incoming List<RfqNprRequestGrpcModel> against business rules before submission

• Business rules enforced: ?Required fields validation (Reason, Customer, CustomerPartNumber, SumitomoNumber, Quantity, RequiredDate)

?Duplicate request detection (same CustomerPartNumber + SumitomoNumber within the batch and against existing persisted records)

?Sample fields validation when SamplesRequired is true

• Orchestrates: receive from gRPC ? validate ? persist to DB ? forward to remote HTTP endpoint ? update DB with response status

• Returns detailed success/failure result per RfqNprRequestGrpcModel item

• Handles partial failures (some items accepted, some rejected by remote endpoint)

• Logging at each processing stage

### ID: NPR-BE-002 — Implement BE Access Layer: NprRequestDb Persistence

#### Priority: High Estimated Implementation: 8 man/hrs Design Completion: Partial

Description: Implement the data access layer service for RfqNprRequestDb entity persistence (CRUD operations, status tracking, and audit trail).

Acceptance Criteria:

• Unit and integration tests

• RfqNprRequestDbModel entity mapped from RfqNprRequestGrpcModel with additional persistence fields: ?Id (Guid, primary key)

?CreatedAt, CreatedBy, ModifiedAt, ModifiedBy (audit fields)

?SubmissionStatus (Draft, Submitted, Accepted, Rejected, Error)

?RemoteEndpointResponse (stores raw response from remote HTTP endpoint)

?SubmittedAt (timestamp of submission to remote endpoint)

• CRUD operations: Create, Read (by Id, by filter), Update, Soft Delete

• Batch insert/update support for List<RfqNprRequestDbModel>

• EF Core / Dapper data access implementation

• Handles concurrency and transaction management for batch operations

### ID: NPR-BE-003 — Implement External BE Service (Submit NprRequests to remote endpoint, get NprRequests  updates)

#### Priority: High Estimated Implementation: 8 man/hrs Design Completion: Partial

Description: Implement the backend HTTP client service that sends the validated list of NPR requests to the known remote HTTP endpoint.

Acceptance Criteria:

• Unit and integration tests (with mocked HTTP endpoint)

• HttpClient configured with base URL, authentication, and timeout for the remote endpoint

• Serializes List<RfqNprRequestDbModel> ? JSON payload matching the remote endpoint contract

• Handles HTTP response codes: 200 (success), 400 (validation errors), 401/403 (auth failures), 500 (server errors)

• Implements retry policy with exponential backoff (Polly) for transient failures

• Response mapped back to per-item success/failure status for DB update

• Circuit breaker pattern for remote endpoint availability

• Logging of request/response payloads (sanitized) for troubleshooting

## Board 5: Code Cleanup/Speedup, Bugfixes

### ID: NPR-CC-001 — Code Cleanup/Speedup

#### Priority: High Estimated Implementation: 8 man/hrs Design Completion: Partial

Description: Review created/affected code in this sprint for performance, consistency, and reliability.

Acceptance Criteria:

• Optimize serialization/deserialization of List<RfqNprRequestUxModel> ? List<RfqNprRequestGrpcModel> ? List<RfqNprRequestDbModel> mapping chain

• Ensure gRPC buffer sizes are configured to handle maximum expected NPR request batch sizes

• Frontend: preload reference data (Customers, MaterialTypes, UnitOfMeasure lookups) in background on module initialization

• Backend: cache static lookup data (Customers, Suppliers, MaterialTypes) to avoid repeated DB calls during validation

• Review HttpClient lifecycle management (use IHttpClientFactory) for the remote endpoint service

• Handles errors gracefully across all layers with consistent error response models

• Remove dead code, commented-out blocks, and TODO markers

### ID: NPR-CC-002 — Bugfixes

#### Priority: High Estimated Implementation: 8 man/hrs Design Completion: Partial

Description: Implement bugfixes after 1st code review.

Acceptance Criteria:

• Bugfix list addressed

## Changelog

| # | Version | Date | Changes | Who |
| --- | --- | --- | --- | --- |
| 1 | 0.0 | 2026-02-12 | Initial version | LC |
| 2 | 0.1 | 2026-02-16 | Amended the list to include initial FE service definitions and tests, final code cleanup and bugfixes | LC |
| 3 |  |  |  |  |