# Epic: Select Alternative (Dummy) Part

Contents

Board 1: UI Control Layout	1

ID: DMY-001 - Implement UI Controls Layout for Select Alternative Part	1

Board 2: Grid Functionality	2

ID: DMY-002 - Implement Main Controls Functionality and Validation	2

Board 3: Select Part Info Modal	2

ID: DMY-003 - Implement Select Part Info Modal	2

Board 4: Frontend Services - Individual Boards	3

ID: DMY-FE-001 - Implement FE Service: GetAllAlternativeParts(ParameterRequest parameters)	3

ID: DMY-FE-002 - Implement FE Service: GetPartInfo(Guid partId)	3

Board 4: Backend Services - Individual Boards	4

ID: DMY-BE-001 - Implement BE Service GetAllAlternativeParts(ParameterRequest parameters)	4

ID: DMY-BE-002 - Implement BE Service: GetPartInfo(Guid partId)	5

Board 5: Code cleanup/speedup	5

ID: DMY-CC-001 - Code cleanup/speedup	5

## Board 1: UI Control Layout

### ID: DMY-001 - Implement UI Controls Layout for Select Alternative Part

Description: Implement the main display grid with filtering controls.
Acceptance Criteria:

- All grid columns (SumitomoNumber, SumitomoDescription, MainSupplier, SupplierName, SupplierNumber, Price, Currency, UoM, PartGroup, GroupDescriptor, Class1, Class1Name).

- Filtering/grouping/ordering enabled by all columns.

- Free test search over text input over the dataset

- Action column with a show info button to fire up the part number show info modal and select part that fires up a confirmation modal and if accepted, returns and closes the main modal to return the part Guid to the caller

- Controls respond to basic user interaction (focus, click, input).

Priority: High

Estimated implementation man/hrs: 8

Design Completion: Partial (UI only)

## Board 2: Grid Functionality

### ID: DMY-002 - Implement Main Controls Functionality and Validation

Description: Implement filtering/grouping/sorting and free search over the dataset
Acceptance Criteria:

- All filtering/grouping/sorting by columns working

- Free text filtering working

- Show part info dialog working

- Select part functionality with the confirmation dialog working.

Priority: High

Estimated implementation man/hrs: 8

Design Completion: Partial (UI only)

## Board 3: Select Part Info Modal

### ID: DMY-003 - Implement Select Part Info Modal

Description: Implement the modal.
Acceptance Criteria:

- SelectPartInfoModal should present all the available information from all the databases we have access to (including a part image); it also has two buttons (SelectThis and Close)

- On SelectThis, both modals are closed and the selecte part is returned to the caller Rfq part number

Priority: High

Estimated implementation man/hrs: 8

Design Completion: Partial (UI only)

## Board 4: Frontend Services - Individual Boards

### ID: DMY-FE-001 - Implement FE Service: GetAllAlternativeParts(ParameterRequest parameters)

Description: Implement frontend service call to fetch all alternative part data according to set parameters.
Acceptance Criteria:

- Unit and integration tests

- FE calls GetAllAlternativeParts(ParameterRequest parameters) via Grpc.

- Data is correctly received and populated in filtering grid on the select alternative part modal.

- Handles errors and loading states.

Priority: High

Estimated implementation man/hrs: 8

Design Completion: Partial

### ID: DMY-FE-002 - Implement FE Service: GetPartInfo(Guid partId)

Description: Implement frontend service call to fetch alternative part infor from all available databases.
Acceptance Criteria:

- Unit and integration tests

- FE calls GetPartInfo(Guid partId) via Grpc.

- Data is correctly received (including part image).

Priority: High

Estimated implementation man/hrs: 8

Design Completion: Partial

## Board 4: Backend Services - Individual Boards

### ID: DMY-BE-001 - Implement BE Service GetAllAlternativeParts(ParameterRequest parameters)

Description: Implement backend service to return customers filtered by user Guid.
Acceptance Criteria:

- Unit and integration tests

- Data is correctly read from various databases.

- Supports Grpc communication.

- Handles errors gracefully.

Priority: High

Estimated implementation man/hrs: 8

Design Completion: Partial

### ID: DMY-BE-002 - Implement BE Service: GetPartInfo(Guid partId)

Description: Implement backend service to return part info by part Guid.
Acceptance Criteria:

- Unit and integration tests

- Returns part data.

- Supports Grpc communication.

- Handles errors gracefully.

Priority: High

Estimated implementation man/hrs: 8

Design Completion: Partial

## Board 5: Code cleanup/speedup

### ID: DMY-CC-001 - Code cleanup/speedup

Description: Review created/affected code in this sprint
Acceptance Criteria:

- Check the load speedup of the AlternativeParts dataset

- Load needed backend cached datasets as early as possible in the frontend and in background

- Resize Grpc buffers to 64MB (AlternativeParts dataset is around 33.5MB and is the biggest one in this FE module)

- Handles errors gracefully.

Priority: High

Estimated implementation man/hrs: 8

Design Completion: Partial